| Start | End | Activity | Group members | Hours spent |
| --- | --- | --- | --- | --- |
| 07/ 08/ 2018 16:00 | 07/ 08/ 2018 18:00 | Came together as a group and decided what needs to be done. Full planning and arrangements of the following weeks recorded and laid out. | Alwyn Anerique Welmari | 2 hours |
| 08/ 08/ 2018 13:00 | 08/ 08/ 2018 16:00 | Complete the MS project. | Alwyn | 3 hours |
| 09/ 08/ 2018 12:00 | 09/ 08/ 2018 15:00 | Plan the feasibility matrix for cost benefit analysis. | Alwyn Anerique Welmari | 3 hours |
|  |  | Research costs and benefits of Artsystems Pro system | Alwyn |  |
|  |  | Research costs and benefits of Custom built system | Anerique |  |
|  |  | Research costs and benefits of As-Is system | Welmari |  |
| 09/ 08/ 2018 16:00 | 09/ 08/ 2018 18:00 | Complete the feasibility matrix. Final checks and error corrections | Alwyn Anerique Welmari | 2 hours |
| 10/ 08/ 2018 13:00 | 10/ 08/ 2018 16:00 | Review old data model from phase 3 and improve data model. | Alwyn Anerique | 3 hours |
| 11/08/2018 10:00 | 11/08/2018 15:00 | Use the improved data model to make the physical data model. | Alwyn Anerique | 5 hours |
| 13/ 08/ 2018 9:30 | 13/ 08/ 2018 10:30 | Consulted Ms. Redelinghuys for advice about physical process models and data models. | Alwyn Anerique | 1 hours |
| 17/ 08/ 2018 13:00 | 17/ 08/ 2018 19:00 | Plan and design the physical process models. | Alwyn Anerique Welmari | 6 hours |
|  |  | Plan and design the Maintain Artist, Maintain Artwork and Maintain Collection physical process model. | Alwyn |  |
|  |  | Plan and design the Maintain Medium Maintain Bank and Maintain Sale Transaction physical process model. | Anerique |  |
|  |  | Plan and design the Maintain Client and Maintain Cities physical process model. | Welmari |  |
| 18/ 08/ 2018 9:00 | 21/ 08/2018 16:00 | Design interface for the system. | Alwyn Anerique Welmari | 25hours |
|  |  | Design More Options interface | Alwyn |  |
|  |  | Design Artist interface | Anerique |  |
|  |  | Design Artwork, Client and Transaction interface | Welmari |  |
| 21/ 08/ 2018 9:00 | 09/09/2018 12:00 | Start coding the solution. | Welmari | 110 hours |
| 01/ 09/ 2018 12:00 | 01/ 09/ 2018 14:00 | Come together as a group and decided what is left to do and who will do what. | Alwyn Welmari | 2 hours |
| 03/ 09/ 2018 10:00 | 03/ 09/ 2018 15:00 | Design the network architecture data flow diagram. | Anerique | 5 hours |
| 10/09/ 2018 10:00 | 10/09/ 2018 12:00 | Test the solution. | Alwyn Aneriqie | 2 hours |
| 11/ 09/ 2018 11:00 | 11/ 09/ 2018 15:00 | Fix the problems in the code and interface. | Welmari | 4 hours |
|  |  | Fix spelling mistakes on the interface | Welmari |  |
|  |  | Fix artist database | Welmari |  |
| 09/ 09/ 2018 9:00 | 11/ 09/ 2018 10:00 | Write the user manual. | Alwyn Anerique | 10 hours |
|  |  | Write Artist and Artwork part of the user manual. | Alwyn |  |
|  |  | Write Client, Transaction and More options part of the user manual. | Anerique |  |
| 12/ 09/ 2018 17:00 | 13/ 09/ 2018 10:00 | Complete test documentation. | Alwyn Anerique | 5 hours |
|  |  | Complete the verification testing (alpha testing) documentation. | Alwyn |  |
|  |  | Complete the Integration testing documentation. | Anerique |  |
| 15/ 09/ 2018 12:00 | 15/ 09/ 2018 13:00 | Test system one last time. | Welmari Alwyn Anerique | 1 hours |
| 15/ 09/ 2018 16:00 | 15/ 09/ 2018 17:00 | Make sure documentation is correct and in order. | Alwyn | 1 hours |
|  |  |  | TOTAL | 190 hours |