2/26/2018

Compiled by: Group 55 - The Nerd Herd

A. P Barnard 		28430093

W. G. Odendaal 		28975383

J. A. van der Walt 	28467078

# Proposal for the Gallery information system development project for the Tel Aviv Museum of arts

Table of Contents

Definition of scope	1

1.	Problem statement	1

2.	Constraints	1

3.	Scope creep	1

4.	Business function	1

2.	Goals	2

3.	Schedule of Project	2

4.	Budget	2

5.	Proposed solution	3

5.1.	Business requirements	3

5.2.	Existing problems	3

5.3.	User requirements	4

5.4. 	Opportunity to improve	4

5.5. 	Risks/ Uncertainties	4

4. References	5

# Definition of scope

## Problem statement

The previous information system does not satisfy the system user requirements anymore; therefore a new improved system needs to be implemented. In order to satisfy the system user’s requirements the newly implemented system needs to facilitate better productivity and improve system performance.

The information system will provide:

- A database containing detailed information about the art work.

- The database will contain items that are for sale and items that are not for sale.

- System will provide an interface that will allow the user to Add, update and delete information.

- Program will support the different management functions listed below.

## Constraints

Possible constraints for the execution and implementation of a new system. The primary constrain may include need for funds, or colour template used in the graphical user interface. Some other constraints include: Employees’ fear of changing information systems, therefore resisting learning new information system.

## Scope creep

A general manager and systems analyst will be overseeing the entirety of the system to ensure that the requirements should not overrun the proposed budget.

## Business function

Commercial Manager

A Commercial manager is a manager that is responsible for the selecting and sales of artwork and for the day-to-day activities such as:

- Cataloguing artwork.

- General administration such as: adding new clients to existing database.

- Maintenance of client database.

Purchasing Management

Purchasing manager is responsible for buying artwork. Other responsibilities are:

- Monitoring stock levels.

- Payment and invoices of purchasing and selling artwork.

Logistics Management

Logistics is the management of the movement of goods between point of origin to the point of sale responsibilities are:

- The storage of artwork.

- Packaging of artwork e.g. if artwork is being transfer it requires protection.

Human Resource Management

Human Resource management focus on activities concerning the employees, e, g.:

- Salaries and wages of the employees.

- The pensions that the employees deserve.

- Employee rewards.

Financial management

Financial management is concerned with planning and managing the business’s funds in order to achieve the business’s objective.

# Goals

- Simplify the user’s tasks.

- Provide security, integrity, confidentiality, and privacy.

- Improve communication and collaboration.

- Improve the processes and processing time.

- Provide a friendly and understandable graphical users interface.

# Schedule of Project

| Project Steps | Steps Implemented | Proposed date |
| --- | --- | --- |
| - Scope definition | Scope definition documented in the project proposal. Phase 1 | 25-02-2018 |
| - Problem analysis | The project proposal with the existing problems, proposed solutions to the problems, business opportunities, risks, schedule of events and the economic justification. Phase 1 | 25-02-2018 |
| - Requirements analysis | Business requirement statements. Phase 2 | 28-03-2018 |
| - Logical design | Specifications and the logical design’s system modules. Phase 2 | 28-03-2018 |
| - Decision analysis | Documentation evaluating each solution in terms of the technical, operational, scheduling, and risk-feasibilities. The best solution will be discussed and chosen. Project will be continued or ended based on decision by all parties. Phase 2 | 28-03-2018 |
| - Physical design & integration | Detailed specifications, prototypes, Redesigned business process will be set up. the physical design modules will be executed. Phase 3 | 20-04-2018 |
| - Construction & testing | Database construction. Database testing & integration. Custom-built software where purchased software is lacking. User interfaces and test plan executed. Phase 3 | 20-04-2018 |
| - Installation | Operation manual set up. Operating system integration, detailed quality review and updated logical system modules constructed. Presentation of the implemented system. Phase 4 | 14-05-2018 |

# Budget

HOURS:

  - Internal cost

= 15% of 1 person working 9 hours a day for 6 days a week for 5 months @ R 35/hour

= 15% x (1person x 9hours x 6days x 4 x 5 x 35)

= R 5 670

  - Consultant Cost

= 15% of 3 people working 7 hours a day for 5 months @ R113 / hour

= 15% x (3 persons x 7 hours x 6 days a week x 4 x 5 months x 113)

= R 42 714

HARDWARE:

Desktop Computer

Dell S2715H 27” LED Full monitor		R4 845

Dell Inspiron 3668 Desktop computer		R7 865

(Mouse and keyboard included)

Total Cost

R 5 670 +R 42 714+ R 4 845+ R 7 865

= R 61 094

# Proposed solution

## Business requirements

Maintenance of Gallery

## Existing problems

Database

- The information system does not provide full information about an art piece e.g. The system only provides the name of the artist and estimated value.

- Databases does not support the all the requirements of the system.

Software

- The gallery’s; software and hardware are outdated.

- The gallery does not use a uniformed information system e.g. The gallery makes use of different application.

- Administration of financial activities e.g. The system did not show any commission or statements obtained when selling the art work.

- Does not support maintenance of system e.g. cannot update information of the art.

General

- Information system does not provide support remote access support.

- Not all records have been digitised. Records are currently in the organization’s journals.

- The system does not provide a calendar for booking events.

- Packaged software is too expensive to use and doesn’t support the gallery’s information system fully.

## User requirements

Database

- A system that provides a full description of the artwork e.g. provide the name of the artist, type of artwork, name of the art piece, collection’s name and price.

- Database that supports all the requirements.

- Provide a way to add new clients to the organization’s database.

Interface

- User interface that is easy to master and is consistent.

- Provide a help function for the user.

- Use the similar terminology throughout the system.

- Caption of the button and menus of the system should be easy to read, understandable and specific.

- Number of records the system should be able to hold.

Software

- Uniform system.

- A system that is easy to integrate with other systems.

- Incorporate remote access systems.

- Create an electronic calendar for events booking.

- The response time should not take too long to process information,

- The time a record should be held in the system.

- Confidentiality and security e.g. users should provide password and usernames.

## 5.4. 	Opportunity to improve

Selling of artwork online

With the rise in global art markets eCommerce and eBusiness is necessary to compete with competitors.

Sending notifications for employees

To ensure that all employees are aware of meetings, events and day-to-day activities in terms of the gallery.

## 5.5. 	Risks/ Uncertainties

- Gallery’s hardware may not support the new information system.

- System users may not like or understand the output of the new information system.

- System users and owners might not be satisfied with the information system.

# 4. References

The suggested internal resources for the project are:

System Owner (Sponsor):	Director and Chief Curator. L. Redelinghuys

System Analysts, Human Resource Officer:		W. G. Odendaal, J. A. Van Der Walt

Project Manager, System Analyst:			A. P. Barnard

The following system user is proposed and should be available for 15% of their time for 5 months:

Art gallery assistant J.P Groenewald, Tiina Liebenberg (Tiina).

Randolph, G., Redelinghuys, L.  2005.  The components of information systems.  Date of access: 11 Feb. 2018.  [PowerPoint presentation].

Randolph, G., Redelinghuys, L.  2005.  The value of systems analysis and design.  Date of access: 6 Feb. 2018.  [PowerPoint presentation].

Randolph, G., Redelinghuys, L.  2005.  Information systems development.  Date of access: 23 Feb. 2018.  [PowerPoint presentation].